## Slide 1: San Benito County Broadband Strategic Plan Final Project Presentation
Prepared for San Benito County
December 5, 2023

## Slide 2: San Benito County Broadband Strategic Plan
Review Scope & Timeline
1
FCC/CPUC Maps – Service Availability & Key Takeaways
2
Digital Equity Insights
3
Network Solutions & Scenarios Analysis
4
Action Plan
7
Recommended Scenarios & Key Takeaways
5
Broadband Policy Review
6

## Slide 3: Project Scope & Timeline
Stakeholder outreach
Broadband Benefits Analysis
March / April
Data collection & Public forums
Broadband Needs Assessment
Smart Community Applications
May / June
ISP Engagement Preparation
Network solutions design
Operating Model Assessment
July / August
Recommendations and next steps
Final Report & presentation
September / October
Funding Sources Assessment
Broadband Policy Review
August / September
This RCRC-funded project seeks to prepare the County for a broadband future via a countywide strategy and plan.
Data collected will support the County and other jurisdictions to continue to plan and apply for broadband funding.

## Slide 4: Broadband Service Status: FCC Data
847 | (4.6%)
Unserved Locations
(< 25/3)
16,507 | (88.9%)
Served Locations
(100/20 to 1000/500)
1,206 | (6.5%)
1G Served Locations*
(> 1000/500)
Underserved Locations
(25/3 to 100/20)
12 | (0.1%)
18,572
80% - 100%
60% - 80%
40% - 60%
20% - 40%
1% - 20%
<1%
Unserved locations of San Benito exist in the unincorporated areas (Census block level)
Serviceable Location Status in San Benito
*On July 15, 2022 the FCC launched a “Notice of Inquiry” that proposes to set a separate national goal of 1 Gigabit per second (Gbps)/500 Mbps for the future

## Slide 5: Broadband Service Status: CPUC Data
Unserved locations according to the CPUC FFA Public Map are captured below
15,336 | (78.9%)
Served Locations
4,098 | (21.1%)
Unserved Locations
1 - 2 unserved locations
3 - 10 unserved locations
>10 unserved locations
*For San Benito County, the CPUC FFA public map has significant variations with the FCC Broadband Map Dataset

## Slide 6: San Benito Service Availability: Key Takeaways
95% of San Benito locations are considered served according to FCC (79% according to CPUC)
Of those served, 99.9% have access to speeds higher than 100/20 Mbps (FCC data)
Countywide View
80% of unserved locations are in unincorporated areas
Aromas, Ridgemark, and Tres Pinos are “well served” (>100/20) but lack 1G/500 Mbps service.
93% of the unincorporated unserved locations are in remote areas of San Benito County
Unincorporated Areas
93.5% of SB County locations lack access to 1G/500 Mbps service, leaving much work to be done
1G Service
Gap
*FCC data was utilized for analysis to take advantage of the necessary granularity (e.g., download/upload speeds, ISP, technology)

## Slide 7: Digital Equity Insights
Digital Equity key learnings and insights are summarized below
Digital Equity Barriers
Digital Equity Programs
Devices and Applications
Skills
Availability
Programs and partnerships to distribute computers, hotpots and Computer literacy workshops (e.g., The Loaves, Fishes and Computers program).
Track priority project opportunities via community partners.
Alliance on Aging as a partner support distribution of digital literacy information and ACP enrollment.
Free online programs within the library system to improve digital literacy
52% of households (7,723) are Eligible for the ACP.
Only 32.5% of those eligible (2,513) are enrolled
  Updated with November data.
Aging population are digitally isolated.
Potential loss of jobs.
According to Census data, 96.3% of San Benito households have a computer at home.
Library system received 10k Chromebook and hotspots but lacked key partners to distribute.
Topography is an issue for infrastructure including areas that lack 911 access.
Traditional satellite service is ineffective and unstable.
Promote ACP enrollment.
Affordability

## Slide 8: Network Solutions & Scenario Analysis
Fiber and FWA conceptual design
Leverage GSN and existing municipal infrastructure
Cost estimate
Develop Conceptual Designs
Identify ongoing initiatives
Assess Funding Sources
Identify potential partners
High level business case
Match broadband projects with Operating Models
Assess Operating Models
Identify areas of need matched with revenue opportunities for ISP investment or PPP
Establish the potential solution (Fiber or FWA) for each area based on size, density and existing competition
Identify Broadband Opportunity Zones
Towards a Countywide Broadband Strategy

## Slide 9: Recommended Scenarios: Key Takeaways
The proposed scenarios for the 9 broadband opportunity zones reduce unserved locations and increase 1G service from 6.5% to 83%
Satellite is required for ~330 unserved locations
1G Served
Served
Underserved
Unserved
1,206 (6.5%)
16,507 (89%)
12 (0.1%)
847 (4.6%)
15,503 (83%)
2,732 (15%)
337 (1.8%)
0
(0%)
Current​
Target
Total Grants amount
$18,447,980 total grants to enable 2 Fiber and 3 FWA projects
Existing
Infra
6 Projects to leverage the California MMBI (GSN)
1 Project to use the existing Municipal Fiber Infra
Middle Mile
Additional investment in middle mile is required to enable two projects in remote areas: Southern Cluster and Hernandez Reservoir
18,572
Satellite
Satellite as the solution for 337 unserved locations
Service > 25/3 Mbps for $70 to $75 (ACP eligible)

## Slide 10: Broadband Policies
Broadband readiness for the County and the Cities that responded to the Data Collection request was performed based on the California Local Permitting Playbook and NTIA best practices
Not Broadband Ready
Broadband Ready
Readiness Assessment
Construction standards
Permitting process Documentation
Differentiation between major and minor broadband projects
Recommendations
Develop broadband construction standards and make them available online.
Document Permitting process (Cities)
Specify timelines for permitting (Cities)
Establish guidelines to classify and handle minor and major broadband permits
San Benito County
SJB
City
Hollister City

## Slide 11: Broadband Policies
Readiness Assessment
Batch permitting process
Permitting process Documentation
New Assets Policies
Recommendations
Establish rules and processes for batch permitting
Inventory of public assets
Provide guidance, rules, and fees to lease public assets (e.g., existing conduit, poles, towers) on Municipal websites.
Dig Once / Open Trench Policies
Enforce conduit deployment for major construction projects
Leasing of public assets
Public GIS datasets
Create (Hollister) / improve (SBC & SJB) GIS Portals with broadband data
  Serviceability, ongoing initiatives, existing infra, zoning, etc.
San Benito County
SJB
City
Hollister City

## Slide 12: Action Plan
Digital Literacy Programs from the Library System
Permitting Process Updates & Documentation
Device Distribution & Digital Navigator Programs
ACP Enrollment Promotion
Public-Private Partnership Framework
Assess & Confirm GSCA Opportunity Zones
Partner Engagement & RFCP
Grants Monitoring & FCC Dataset Challenge
Digital Equity
Broadband Infrastructure
Public GIS Broadband Portals
Broadband Policy

## Slide 13
www.teleworx.com

## Slide 14: Broadband Opportunity Zones: Map View (1/3)
Opportunity Zones:
Middle-Mile:
Aromas
2% w fiber
267 location/sq mile
San Juan Bautista
0% w fiber
527 location /sq mile
Hollister
7% w fiber
682 location /sq mile
A
B
C
Fiber
FWA
GSN

## Slide 15: Broadband Opportunity Zones: Map View (2/3)
Opportunity Zones:
Fiber
FWA
Middle-Mile:
GSN
South Tres Pinos
0% w fiber
46.7 location /sq mile
Paicines
0% w fiber
8.7 location /sq mile
Southern Cluster
0% w fiber
7.1 location /sq mile
A
B
C
D
Scheid Vineyards
0% w fiber
6.7 location /sq mile
E
Willow Creek
0% w fiber
6.6 location /sq mile
Fiber
FWA
GSN

## Slide 16: Broadband Opportunity Zones: Map View (3/3)
Opportunity Zones:
Fiber
FWA
Middle-Mile:
GSN
Hernandez Reservoir
0% w fiber
5.2 location /sq mile
F

## Slide 17: Fiber Opportunity Zone Prioritization
Phase 1
(2023-2024)
GSCA
(To be confirmed)
Operating Models
Fiber ISP standalone or PPP
(To be confirmed)
FWA ISP standalone or PPP
Phase 2
(2025-2026)
Long Term
(post-2026)
Low Location Count
High Location Count
Hollister
Aromas
High density; GSN proximity; FFA funded
High density; Light competition; Pending CASF grant
Low
High
Feasibility & Timeframe
San Juan Bautista
< 100 locations; heavy middle mile investment
Grant eligible; positive or breakeven business case
South Tres Pinos
Paicines
Willow Creek
Hernandez Reservoir
Scheid Vineyards
Southern Cluster